# Products Backlog:

* Proposal
* Requirement gathering
* Research and analysis
* Use case diagram
* High level use case
* Interim Report
* Activity diagram
* Sequence diagram
* Collaboration diagram
* Entity Relation Diagram
* Pre Survey
* Wire frame
* Graphical User Interface Design
* Register User
* Login User
* Login Admin
* Submit property
* Property detail page
* Home page
* Header-footer
* Contact page
* About page
* User dashboard
* Tenant management
* Payment
* View blog
* Add about us
* Add blog
* Edit blog
* Delete blog
* Edit property
* Delete property
* Admin dashboard
* Admin approve property
* View contact us feedback
* Search property
* View property catalog
* Payment integration
* Google map integration
* Nepali language support
* Send notification
* Price estimation
* Final Report / Documentation
* Project Artefact

# Sprint 1 Backlog:

Start Date: 2021 / 11/ 25

End Date: 2021/ 12/ 23

|  |  |
| --- | --- |
| Tasks | Status |
| * Proposal | done |
| * Requirement gathering | done |
| * Research and analysis | done |
| * Use case diagram | done |
| * High level use case | done |
| * Interim Report | done |
| * Activity diagram | done |
| * Wire Frame | done |
| * Testing | done |

# Sprint 2 Backlog:

Start Date: 2021 / 12/ 23

End Date: 2022/ 1/ 20

|  |  |
| --- | --- |
| Tasks | Status |
| * Sequence diagram | done |
| * Collaboration diagram | done |
| * Entity Relation Diagram | done |
| * Pre Survey | done |
| * Wire frame | done |
| * Graphical User Interface Design | done |
| * Register User | done |
| * Login User | done |
| * Testing | done |

# Sprint 3 Backlog:

Start Date: 2022 / 1/ 20

End Date: 2022/ 2/ 17

|  |  |
| --- | --- |
| Tasks | Status |
| * GUI Design | done |
| * Login Admin | done |
| * Submit property | done |
| * Property detail page | done |
| * Home page | done |
| * Header-footer | done |
| * Contact page | done |
| * About page | done |
| * User dashboard | done |
| * Tenant management | done |
| * Documentation | done |
| * Testing | done |

# Sprint 4 Backlog:

Start Date: 2022 / 2/ 17

End Date: 2022/ 3/ 10

|  |  |
| --- | --- |
| Tasks | Status |
| * GUI Design | done |
| * View blog | done |
| * Add about us | done |
| * Add blog | done |
| * Edit blog | done |
| * Delete blog | done |
| * Edit property | done |
| * Delete property | done |
| * View blog | done |
| * Add about us | done |
| * Documentation | done |
| * Testing | done |

# Sprint 5 Backlog:

Start Date: 2022 / 3/ 10

End Date: 2022/ 4/ 7

|  |  |
| --- | --- |
| Tasks | Status |
| * GUI Design | done |
| * Add blog | done |
| * Edit blog | done |
| * Delete blog | done |
| * Edit property | done |
| * Delete property | done |
| * Admin dashboard | done |
| * Admin approve property | done |
| * View contact us feedback | done |
| * Search property | done |
| * Documentation | done |
| * Testing | done |

# Sprint 6 Backlog:

Start Date: 2022 / 4/ 7

End Date: 2022/ 4/ 27

|  |  |
| --- | --- |
| Tasks | Status |
| * GUI Design | done |
| * View property catalog | done |
| * Payment integration | done |
| * Google map integration | done |
| * Nepali language support | done |
| * Send notification | done |
| * Price estimation | done |
| * Final Report / Documentation | done |
| * Project Artefact | done |
| * View property catalog | done |
| * Documentation | done |
| * Testing | done |

|  |  |
| --- | --- |
| Objective |  |
| Action |  |
| Expected Result |  |
| Actual Result |  |
| Conclusion |  |